**HNDIT1052 ICT Project (Individual)**

**Project Proposal Form - 2022**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | A.M Ravindu Sithumina | | |
| **Registration No** | TAN/IT/2021/F/30 | | |
| **E-Mail Address** | ravindusithumina586@gmail.com | **Phone Number(s)** | 077-0710309 |
| **Proposed Project Title** | Website for cloth shop | | |

|  |
| --- |
| Problem/ opportunity |
| * From The Customer Side * Having to visit the Place to see if the Customer has the Clothes they need * When the Customer arrives .The require Clothing has been exhausted * Having to Face , Size issues while buying Clothes remotely * The Customer wants to Contact the shop * Not being aware of new Fashions to come * From the Business side * Need to get more Customer attraction * Need to make more Profit * Inconvenience to know stock reduction |

|  |
| --- |
| Project Objective(s) |
| * Being able to easily know the Current Clothes , Size and Prices * Create up the Website so that the desired Clothes can be easily Selected * Create a cash on delivery option and Online payment option in Website * Providing more Publicity by engaging with social media * Being able to reserve Cloths for the Customer * Create the Contact option in Website * To Know about the new Fashions that are Coming * Showing stock reduction |

|  |
| --- |
| Scope of the Project |
| * Booking of required Clothes by a Cart * Easy Payment through Online Payment and deliver facility * Providing vouchers to selected Customers * Showing contact details and location the shop * Showing the most popular clothing types by how they sell * Use height , Shoulder Width to indicate Clothing Size |


|  |
| --- |
| Methodology and Implementation Considerations |
| * Create Website using HTML * Create home page and other all pages using HTML Languages * All pages are link * Making decoration of the Website using CSS * Add colors, pictures , front style and attractive decoration * Add animation and moving word * Apply word colors changing * Data Base setup by MYSQL * All stork save Data base * New stork must be entered data base * Stock changes occur in the data base * Connecting to Database and Website by PHP |

|  |
| --- |
| List of Deliverables |
| * We can search the internet this shop using shop name * Then we can see Home Page of shop Website * We can see logo and shop name Website * Below it there is a bar with the menu * That way we can choose the type and size of clothes we need * Those opportunities can be obtained by clicking phone icon , whatsapp icon and Social media icon * According to the way of selling , the quantity decreases * You can become a member of the Website by clicking the logging button |

|  |
| --- |
| List of References |
| * <https://www.tutorialspoint.com/css/index.htm> * <https://www.tutorialspoint.com/mysql/index.htm> * <https://www.tutorialspoint.com/html/index.htm> * <https://youtu.be/KHNA_KwwGKE> * <https://youtu.be/XpidCpN0h1E> * <https://youtu.be/FvWpfFo-oww> |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Task Name** | **S/D** | **E/D** | **W1** | **W2** | **W3** | **W4** | **W5** | **W6** | **W7** | **W8** | **W9** | **W10** | **W11** | **W12** | **W13** | **W14** | **W15** |
| **Collect information** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Gotothe shopandfind information** | 22/8/  4 | 22/8/  6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Collect owner inormation** | 22/8/  8 | 22/8/  9 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Collectrandem custome infrometion** | 22/8/  10 | 22/8/  11 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Createproject** | 22/8  /12 | 22/8  /14 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Re-examination & processing** | 22/8/  15 | 22/8  20 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Presentation of proposal** | 22/8/  22 | 22/8/  22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Create** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Create datebase** | 22/9/  4 | 22/9/  18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Create Website** | 22/9/  23 | 22/10/  16 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **testing** | 22/10/  17 | 22/10/  20 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Shopowner testing** | 22/10/  24 | 22/10/  26 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Deficiency processing** | 22/10/  27 | 22/10/  6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Upload Website** | 22/11/7 | 22/11/  7 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

|  |
| --- |
| Additional Information |
| * Things to be included will be identified and included |

 **04/08/2022**

**……………………………………….. ` ……………………………………**

**Signature of the Candidate Date**